**CAB302 Meeting Minutes – Week 7**

* Talked with tutor regarding our User Stories to determine whether they are all up to standard
  + Change the number of “Must Have” User stories
  + We should only consider the user stories that are absolutely necessary for the project to run.
    - Without those certain user stories, the project will fail
* Talked about the utilisation of GitHub as out project management tool
  + Ensure to assign MoSCoW priority to each of the User Stories
  + Assign user story points
  + Create the sprint plan and begin working through the first sprint plan
* Allocation of workload for the first sprint
  + Harry
    - Database Design for the Main Dashboard
      * Make sure to factor in all necessary fields that the owner will be inputting into the system
  + Vuyo
    - Frontend design for the Main Dashboard
      * Ensuring that all subpages can be directed to from the main dashboard
      * Create all necessary buttons for the subpages from the main dashboard
  + Shanthu
    - Create the front end design for the Sign In, Sign Up and Welcome page
    - Ensure all buttons are functionally working and that user can input parameters.
    - Following parameters will be inputted for the user upon sign up
      * + First name
        + Last name
        + Email
        + Phone number
        + Password
        + UserID
  + Steven
    - Create the Database for the Sign in/Sign up page
    - Ensure all inputted values that the user inputs for the sign up page is being saved to the database so the user can log in for the next time round.