**CAB302 Meeting Minutes Week 8**

* Discussed the work necessary to be completed within the sprint
* So far multiple user stories have been completed from the sprint.
* It is estimated that we are on track to completing the First sprint within the expected timeframe
* Talked about the current issues we are facing
  + Primarily time constraints with other assessment from other courses.
  + Strugglign to merge the main dashboard front end with the main dashboard Database
    - Work is still in progress for this
* Talked about creating a test suite
  + The test suite will be broken down into the following test classes
    - Database
    - Owner
    - Property
    - Tenant
  + The team will work on the owner test cases for this week and in the next few weeks will work on the property, tenant and database test cases
* Harry is currently working on creating the CI Pipeline
* Vuyo has additionally completed the medium fidelity of the entire application which is what the first iteration of the front end main dashboard looks like
* Vuyo is working on the Main Dashboard, has come up with multiple iterations
  + Incorporating CSS styling and icons to further improve the user experience.
* Shanthu has completed the front end functionality for the Sign in and Sign up pages
* Steven has successfully merged the Database and the front end of the Sign in and Sign up pages accordingly
* Shanthu and Steven are working through test development cases
* Shanthu has fixed multiple warnings
* Will need to work on updating the sprint 1 completed tasks